Stacey Engstrom

2754- Capstone Project

2/12/2023

Week 5: Plan Timeline/Gant Chart

Phase 1

Design and work on the database. This will take about 2 weeks to complete or 20—40 hours. However, I will give myself extra time of 40-50 hours total. This phase will begin this week starting 2/13.

Phase 2

This phase will consist of designing the UI. This phase will take approximately 1-2 (20-50 hours) weeks to complete.

Phase 3

This phase is where the coding begins. I think this will take about 3 (40-120 hours) weeks to complete, however I am going to give myself 4-5 weeks.

Phase 4

This will include building and testing. I estimate this will take 2 (80 hours) weeks but I will have 3 weeks to complete this step.

**Hourly cost**

$50.00/hr

120-290 hours

**Total Cost**

Minimum $50\*120 = $6000

Maximum $50\*290= $14500